## Slide 1
1
PM STANDUP · PROJECT UPDATE
Vehicle Fault Diagnosis & Repair Copilot
Team NodePair: Harsha, Ghada & Hüseyin · neue fische Data Science & AI Bootcamp
Notes: Quick intro: this is our PM standup update on the Vehicle Fault Diagnosis and Repair Copilot. I'm Harsha, working with Ghada and Hüseyin as team NodePair for the neue fische bootcamp capstone. Today we'll cover what we've built, an honest status check, a methodology issue we caught and fixed this week, and the model comparison decision we landed on.

## Slide 2
2
OBJECTIVES
What this update covers
Get everyone aligned on what we're actually building and why
Give an honest, checklist-level status: what's done, what's in progress, what's not started yet
Walk through a methodology catch this week, and how we fixed it, not just the polished result
Walk through the model comparison across all three of us, and the decision we're making
Confirm the plan for the remaining weeks
Notes: Five things on the agenda today. First, make sure everyone's aligned on what we're actually building and why, since it's easy to lose sight of that mid-sprint. Second, an honest checklist-level status, done, in progress, not started, no sugar-coating. Third, I want to walk through a real methodology issue we caught this week and how we fixed it, not just show the polished final number. Fourth, we'll go through the model comparison all three of us ran and the decision we're making on which model ships. And fifth, we'll confirm the plan for the remaining weeks so everyone knows what's next.

## Slide 3
3
THE PROBLEM
Why this project exists
A fault code fires, and interpreting it today means a human manually cross-referencing bulletins and recall databases
Separately, warning signs often show up in the sensor trend well before any code fires, but nobody is watching closely enough to catch it early
Both situations are slow, manual, and inconsistent today
Catch trouble early from continuous telemetry, before it becomes a breakdown
Once a fault is known, classify it, cite real NHTSA records, and write a repair recommendation
Notes: Why does this project exist. Today, when a fault code fires, someone has to manually cross-reference bulletins and recall databases by hand, that's slow and inconsistent. Separately, warning signs often show up in the sensor readings well before any code actually fires, but right now nobody's watching closely enough to catch that early. Both of these are manual today. What we're building does two things: catches trouble early from continuous telemetry before it becomes a real breakdown, and once a fault is known, classifies it, cites real NHTSA records, and writes an actual repair recommendation.

## Slide 4
4
THE SYSTEM
What we're building
Continuous telemetry
Fleet manager side — forecasts trouble before it happens
Sensor / DTC trigger
Service center side — a code has already fired
→
Agent Orchestrator (LLM)
Decides which tool to call next, not a fixed script
→
Tools: classify → retrieve → generate
Fault classifier, NHTSA search, cited repair ticket
→
Dashboard
Shows the reasoning trace + final ticket, not just an answer
Two ways in, one agent — forecasting for the fleet manager, a DTC trigger for the service center. “Agentic” means the LLM decides what to do next, not a fixed pipeline.
Notes: This is the system end to end. There are two ways data comes in: continuous telemetry on the fleet manager side, which forecasts trouble before it happens, and a sensor or DTC trigger on the service center side, when a code has already fired. Both feed into the same Agent Orchestrator, an LLM that decides which tool to call next, it's not a fixed script. That agent calls three tools: classify the fault, retrieve relevant NHTSA records, and generate a cited repair ticket. Everything shows up on a dashboard that displays the agent's reasoning trace, not just a final answer, so you can see how it got there.

## Slide 5
5
TARGET USER
Who this is for, and why
Fleet maintenance manager
PRIMARY
Watches continuous telemetry across the whole fleet
Question: readings are trending toward a fault, bring it in proactively, or is it fine?
A proactive scheduling decision, not a repair job
OEM / dealer diagnostic engineer
SECONDARY
Vehicle is already at the shop, a fault has already fired
Question: what's the root cause, has this been seen before, what's the fix?
A reactive root-cause and repair question
Notes: Two personas here, but one is our headline demo. The primary user is a fleet maintenance manager, watching continuous telemetry across their whole fleet, asking 'these readings are trending toward a fault, do I bring this vehicle in proactively, or is it fine?' That's a scheduling decision, not a repair job. The secondary persona is an OEM or dealer diagnostic engineer, where the vehicle's already at the shop and a fault has already fired, they're asking what's the root cause, has this been seen before, what's the fix. Same underlying agent serves both, but we're leading the demo with the fleet manager story.

## Slide 6
6
WEEK 1 RECAP
Data & Foundations
Notes: Quick recap of where Week 1 left things, data and foundations, before we move into what's happened since.

## Slide 7
7
STATUS — AS OF WEEK 1
What's done, what's next
Officially still Week 1 on the program calendar — prep work ahead of kickoff put us ahead on a few items below
Workstream
Status
Note
Subsystem locked
Done
Battery / EV
Classifier dataset
Done
175,200 rows, cleaned, labeled, EDA'd
NHTSA RAG corpus
Done
202 recalls + 3,329 complaints, filtered
Baseline classifier
Reworked
Reframed to forecasting after a methodology catch — real ~0.60 macro F1
RAG embeddings + retrieval
Not started
Next up
Agent tool-calling loop
Not started
Next up
Streamlit dashboard
Not started
Later
Deployment + evaluation
Not started
Later
Notes: Here's where Week 1 stood. Subsystem locked to Battery and EV, classifier dataset cleaned and EDA'd at 175,200 rows, the NHTSA RAG corpus pulled and filtered, that's all done. Baseline classifier is marked reworked, not done, because we caught a methodology issue, next slide covers that in detail. RAG embeddings and retrieval, the agent loop, the dashboard, and deployment are all still ahead of us at this point.

## Slide 8
8
A METHODOLOGY CATCH THIS WEEK
A perfect score that wasn't measuring anything hard
First classifier scored a suspicious 1.000 macro F1 by treating each hourly reading as independent
Caught the real issue: 4 vehicles logged hourly is 4 continuous time series, not unrelated rows
The dataset's own documentation confirms it was built for forecasting, not instant classification
Fixed it properly, not around it
Rebuilt with rolling/lag features + a forward-looking target
Score dropped to a real, honest ~0.60, expected for a genuinely hard forecasting task
Same dataset, same team, no timeline lost
Notes: Here's the honest story, not just the polished result. Our first classifier scored a suspicious 1.000 macro F1, which should always be a red flag, not a celebration. We caught the real issue: we were treating each hourly sensor reading as if it were an independent, unrelated row, but it's actually 4 vehicles logged hourly, meaning 4 continuous time series. The dataset's own documentation even confirms it was built for forecasting, not instant classification. So we fixed it properly, rebuilt with rolling and lag features plus a forward-looking target, and the score dropped to a real, honest ~0.60, which is what you'd expect for a genuinely hard forecasting task. Same dataset, same team, no timeline lost.

## Slide 9
9
PROCESS
How we've been working
Every dataset earns its spot
Original dataset vanished from Kaggle mid-prep
Every replacement candidate gets signal-tested before we commit
One lookalike candidate failed this test and was rejected
Leakage checked, not assumed
Chronological per-vehicle splits
Feature derivation checks
No resampling before splitting
Hypotheses get tested, not just stated
Suspected two features were a fake vehicle-identity signal
Tested directly with permutation importance
Found we were wrong, and said so
Notes: A quick word on how we've actually been working, since process matters as much as results here. Every dataset earns its spot, our original dataset vanished from Kaggle mid-prep, so every replacement candidate gets signal-tested before we commit, and one lookalike candidate actually failed that test and got rejected. Leakage gets checked, not assumed, chronological per-vehicle splits, feature derivation checks, no resampling before splitting. And hypotheses get tested, not just stated, we suspected two features were a fake vehicle-identity signal, tested it directly with permutation importance, and found we were wrong, and said so.

## Slide 10
10
WEEK 2 UPDATE
Classifier & RAG
Notes: Now into Week 2, classifier and RAG. This is where most of the real work has happened since we last talked.

## Slide 11
11
STATUS
What's done, what's next
Week 2 in progress (project started 7/27) — classifier work is ahead of plan; RAG and infra are the real gap now
Workstream
Status
Note
Subsystem locked
Done
Battery / EV
Classifier dataset
Done
175,200 rows, cleaned, labeled, EDA'd
NHTSA RAG corpus
Done
202 recalls + 3,329 complaints, filtered
Baseline classifier
Done
Reframed to forecasting after a methodology catch — ~0.60 macro F1
Model comparison + decision
Done
5 model families across 3 people — shipping Random Forest (see next slides)
RAG embeddings + retrieval
Not started
Starting now — chunking is the first concrete task
Supabase + Streamlit skeleton
Not started
Schema written, not yet wired to the app
Agent tool-calling loop
Not started
Blocked on RAG + classifier wiring
Notes: Updated status for Week 2. Everything from Week 1 is still done. The big addition: model comparison and decision is now done too, five model families tested across all three of us, and we're shipping Random Forest, more on that in a couple slides. The real gap right now is RAG embeddings and retrieval, and the Supabase and Streamlit skeleton, both genuinely not started yet, chunking is the very next concrete task. The agent tool-calling loop is blocked behind both of those.

## Slide 12
12
BASELINE COMPARISON
Baseline models, ranked on the fault class
Model
6h macro F1
6h F1 fault
6h recall
Random Forest
0.599
0.332
0.594
Ensemble (soft voting)
0.600
0.321
0.516
LightGBM
0.592
0.309
0.506
XGBoost
0.586
0.295
0.467
F1 fault is F1 score on the fault class alone, not macro F1. Random Forest leads on fault recall, which is what matters most for our business goal — a missed fault costs more than a false alarm.
Notes: Starting with the baseline tree models on our locked metric, Fault Within 6 hours. Random Forest leads on fault recall at 0.594, which is what actually matters most for our business goal, since a missed fault costs more than a false alarm. The ensemble edges it slightly on macro F1, 0.600 versus 0.599, but Random Forest still wins where it counts. LightGBM and XGBoost trail both.

## Slide 13
13
NEURAL NETWORK COMPARISON
Neural nets: default threshold vs. tuned
All at 6h. Default 0.5 skews every architecture toward high recall / low precision — threshold tuning (free, no retraining) closes most of the gap to trees.
Architecture
Author
Threshold
Macro F1
Fault recall
Fault precision
RNN (boundary-safe)
Ghada
0.7 (tuned)
0.612
0.316
0.286
LSTM (boundary-safe)
Harsha
0.75 (tuned)
0.605
0.341
0.261
LSTM (original windows)
Harsha
0.75 (tuned)
0.604
0.347
0.257
LSTM, 1 layer
Hüseyin
0.5 (default)
0.522
0.803
0.178
1D-CNN
Hüseyin
0.5 (default)
0.521
0.609
0.162
LSTM, 2 layer
Harsha
0.5 (default)
0.509
0.809
0.171
RNN (boundary-safe)
Ghada
0.5 (default)
0.496
0.830
0.166
Rigor check: re-ran the LSTM and RNN with boundary-safe windows (train/test split before windowing, not after) to rule out train/test overlap inflating results. LSTM barely moved (<0.01); RNN's tuned macro F1 is now the best in the whole 6h comparison — but at less than half RF's fault recall, so it still doesn't change what we're shipping.
Notes: We also took the required deep-learning component seriously, four architectures total across the three of us: two LSTM variants from me, a 1D-CNN and another LSTM from Hüseyin, and an RNN from Ghada. At the default threshold, every single one of these skews toward high recall and low precision, that drags macro F1 down below the trees. Threshold tuning, which is free, no retraining needed, closes most of that gap. Ghada's tuned RNN actually posts the best macro F1 in the whole 6-hour comparison, 0.612. But look at the recall column, it drops to 0.316, less than half of Random Forest's 0.594. We also ran a rigor check, re-built the windows so train and test don't overlap at the boundary, to rule out leakage inflating these numbers. The LSTM barely moved, the RNN moved a bit more but the pattern held. Bottom line: neural nets can win on F1 once tuned, but they consistently trade away the recall that actually matters for our use case.

## Slide 14
14
DECISION
Shipping Random Forest, not a neural net
Best fault recall that fits the goal
RF catches 59.4% of real faults vs. 34.1% for the tuned LSTM and 31.6% for the tuned RNN — and the plan's own framing is explicit: a missed fault costs more than a false alarm.
Independently reproduced
Harsha's and Ghada's Random Forest runs landed within 0.001 macro F1 of each other on separate implementations — not a fluke of one person's pipeline.
Simpler to ship and maintain
No architecture search, no threshold tuning required to be competitive, no GPU/Keras dependency in the deployed app.
We tried the required deep-learning component seriously — four architectures (LSTM x2, 1D-CNN, RNN), threshold tuning, a train/test leakage rigor check — and none of them beat a well-tuned tree model on this dataset size (~175K rows, ~9% positive). That's a finding, not a failure.
Notes: So here's our decision: we're shipping Random Forest, not a neural net, into the actual classify_fault tool. Three reasons. One, it has the best fault recall that actually fits our goal, 59.4% versus 34.1% for the tuned LSTM and 31.6% for the tuned RNN, and our own plan says a missed fault costs more than a false alarm. Two, it's independently reproduced, my Random Forest run and Ghada's landed within 0.001 macro F1 of each other on separate implementations, that's not a fluke. Three, it's simply simpler to ship, no architecture search, no threshold tuning needed to be competitive, no GPU or Keras dependency in the deployed app. To be clear, we didn't skip the deep-learning requirement, we tried it seriously, four architectures, threshold tuning, a leakage rigor check, and it just doesn't beat a well-tuned tree model on a dataset this size. That's a finding worth presenting, not something to hide.

## Slide 15
15
NEXT WEEK
RAG pipeline: five steps from corpus to a gated retrieval tool
01
Chunking
Split the NHTSA corpus into retrievable units. Recalls are short and structured, complaints are free text — the two get chunked differently.
→
02
Embedding
Convert each chunk into a vector with a local embedding model, cached to disk so the corpus is only embedded once.
→
03
Storing
Index the vectors for similarity search. At this corpus size a hosted vector DB is unnecessary; pgvector in Supabase is enough.
→
04
Retrieval
Given a fault code or symptom, return the top-k most similar chunks with their source record for citation.
→
05
Testing quality
Run known fault codes against the index and confirm the right record comes back. Decides whether retrieval is trusted enough to reach the agent.
GATE
Notes: Here's what's next, the RAG pipeline, in five concrete steps. Chunking splits the NHTSA corpus into retrievable units, recalls are short and structured, complaints are free text, so those get chunked differently. Embedding converts each chunk into a vector with a local model, cached to disk so we only embed once. Storing indexes those vectors in pgvector inside Supabase, we don't need a heavier hosted vector database at this corpus size. Retrieval takes a fault code or symptom and returns the top matching chunks with their source for citation. And testing quality is our gate, we run known fault codes against the index and confirm the right record comes back, that decides whether retrieval is trusted enough to actually reach the agent. Chunking is the very next concrete task, starting now.

## Slide 16
16
TEAM & RESOURCES
Thanks, happy to take questions
Team: NodePair — Harsha (classifier/data), Ghada (RAG/agent, ensemble + RNN), Hüseyin (frontend/deployment, CNN/LSTM comparison)
Repo: github.com/harshavardhanratnala-hvr/agentic-ai-vehicle-fault-diagnosis-and-repair-copilot
Board: GitHub Projects, 4 milestones (one per week), ~28 issues
Docs: Capstone_Project_Plan.md (source of truth), Pitch_and_Explainer.md (full FAQ)
Notes: That's the update. Quick pointers if anyone wants to dig in: the team is Harsha on classifier and data, Ghada on RAG and agent work who also built the ensemble and RNN, and Hüseyin on frontend and deployment who also ran the CNN and LSTM comparison. Everything's in the repo, tracked on the GitHub board across four weekly milestones with about 28 issues, and the plan doc plus FAQ are in the docs folder as the source of truth. Happy to take questions.