## Slide 1
PM STANDUP · PROJECT UPDATE
Agentic AI Vehicle Fault Diagnosis & Repair Copilot
Team NodePair: Harsha, Ghada & Hüseyin · neue fische Data Science & AI Bootcamp
Notes: Hi everyone, this is Vehicle Fault Diagnosis and Repair Copilot, our capstone project. We're team NodePair, and I'm acting as PM for this week. I'll walk through what we're building, where we actually stand, a methodology issue we caught and fixed, and what's next.

## Slide 2
OBJECTIVES
What this update covers
Get everyone aligned on what we're actually building and why
Give a checklist-level status: what's done, what's in progress, what's not started yet
Walk through a methodology issue we caught this week and how we fixed it, not just the polished result
Confirm the plan for the remaining weeks
2
Notes: Quick rundown of what we'll cover today. First, get everyone on the same page about what we're actually building. Second, give an honest status check, what's done, what's in progress, and what hasn't started yet. Third, walk through something we caught this week and fixed, not just show the polished result. Last, confirm the plan for what's left and get your sign off to keep going.

## Slide 3
THE PROBLEM
Why this project exists
A fault code fires, and interpreting it today requires a human manually cross-referencing bulletins and recall databases
Separately, warning signs often show up in the sensor trend well before any code fires, but nobody is watching closely enough to catch it early
Both situations are slow, manual, and inconsistent today
Catch trouble early from continuous telemetry, before it becomes a breakdown
Once a fault is known, classify it, cite real NHTSA records, and write a repair recommendation
3
Notes: Cars throw off signals when something's wrong, a fault code, a strange sensor reading. Right now, making sense of that needs a person to manually check bulletins and recall records, that's slow. Separately, a lot of the warning signs actually show up in the sensor data well before any code fires, but nobody's watching closely enough to catch it early. So there are really two problems here, and both are slow and manual today. What we're building handles both sides: it watches telemetry to catch trouble early, and once a fault is known, it classifies it, pulls up real NHTSA records, and writes a repair recommendation.

## Slide 4
THE SYSTEM
What we're building
Continuous telemetry
Fleet manager side, forecasts trouble before it happens
Sensor / DTC trigger
Service center side, a code has already fired
>
Agent Orchestrator (LLM)
Decides which tool to call next, not a fixed script
>
3 tools: Classify, Retrieve, Generate
Fault classifier, NHTSA search, cited ticket
>
Dashboard
Shows reasoning trace + final ticket, not just an answer
Two ways in, one agent: forecasting for the fleet manager, a DTC trigger for the service center
“Agentic” means the LLM decides what to do next, not a fixed pipeline
4
Notes: There are two ways a vehicle gets into this system. One is continuous telemetry, on the fleet manager side, that's how we forecast trouble before it happens. The other is a sensor or DTC trigger, on the service center side, meaning a fault has already fired. Either way, it goes to the same agent. That agent decides for itself which of three tools to use: classify the fault, retrieve relevant NHTSA records, or generate the final ticket. The dashboard shows both that reasoning trace and the final ticket, not just a one line answer. That decision making is what makes it agentic instead of a fixed pipeline.

## Slide 5
TARGET USER
Who this is for, and why
Fleet maintenance manager
PRIMARY
Watches continuous telemetry across the whole fleet
Question: readings are trending toward a fault, bring it in proactively, or is it fine?
A proactive scheduling decision, not a repair job
OEM / dealer diagnostic engineer
SECONDARY
Vehicle is already at the shop, a fault has already fired
Question: what's the root cause, has this been seen before, what's the fix?
A reactive root-cause and repair question
5
Notes: Two people use this, at two different moments. The fleet manager watches telemetry across their whole fleet, and their question is simple: are these readings trending toward a fault, should I bring it in now, or is it fine? That's a proactive scheduling call, not a repair. The dealer engineer comes in later, once the vehicle is already at the shop and a fault has already fired. Their question is different: what's the root cause, has this happened before, what's the fix? That's reactive, root cause work.

## Slide 6
STATUS
What's done, what's next
Officially still Week 1 on the program calendar, prep work ahead of kickoff put us ahead on a few items below.
Workstream
Status
Note
Subsystem locked
Done
Battery / EV
Classifier dataset
Done
175,200 rows, cleaned, labeled, EDA'd
NHTSA RAG corpus
Done
202 recalls + 3,329 complaints, filtered
Baseline classifier
Reworked
Reframed to forecasting after a methodology catch, real ~0.60 macro F1
RAG embeddings + retrieval
Not started
Next up
Agent tool-calling loop
Not started
Next up
Streamlit dashboard
Not started
Later
Deployment + evaluation
Not started
Later
6
Notes: Here's where we actually stand, one list, so nothing's hidden. Subsystem is locked to Battery and EV. The classifier dataset is done, cleaned, labeled, and explored. The NHTSA corpus is done too, recalls and complaints filtered down. The baseline classifier is marked reworked, that's the methodology catch we'll get into next. Everything else, RAG retrieval, the agent loop, the dashboard, deployment, hasn't started yet, that's what's ahead of us. Quick reminder, we're still officially in week one on the program calendar, we just did some of this ahead of time.

## Slide 7
A METHODOLOGY CATCH THIS WEEK
A perfect score that wasn't measuring anything hard
First classifier scored a suspicious 1.000 macro F1 by treating each hourly reading as independent
Caught the real issue: 4 vehicles logged hourly is 4 continuous time series, not unrelated rows
The dataset's own documentation confirms it was built for forecasting, not instant classification
Chart: Macro F1, Random Forest
| Instant classification | Forecast (6h ahead)
Macro F1 | 1 | 0.599
Fixed it properly, not around it
Rebuilt with rolling/lag features + a forward-looking target
Score dropped to a real, honest ~0.60, expected for a genuinely hard forecasting task
Same dataset, same team, no timeline lost
7
Notes: Our first classifier came back with a perfect 1.000 score, and that's exactly the kind of number that should make you suspicious instead of happy. What we caught: we had four vehicles logged hour by hour, and we were treating every single hour as its own separate case, when really it's four ongoing time series. Even the dataset's own documentation said it was meant for forecasting, not this kind of one by one classification. So we rebuilt it properly, added features that look at the recent trend, and changed the target to predicting a fault ahead of time instead of recognizing one that already happened. The score dropped to a real 0.60, and that drop is a good thing, it means the number is finally honest. Same dataset, same team, we didn't lose any time doing this.

## Slide 8
PROCESS
How we've been working
Every dataset earns its spot
Original dataset vanished from Kaggle mid prep
Every replacement candidate gets signal tested before we commit
One lookalike candidate failed this test and was rejected
Leakage checked, not assumed
Chronological per vehicle splits
Feature derivation checks
No resampling before splitting
Hypotheses get tested, not just stated
Suspected two features were a fake vehicle-identity signal
Tested directly with permutation importance
Found we were wrong, and said so
8
Notes: Three things about how we've been working. First, every dataset has to earn its place, our original one disappeared from Kaggle mid way, so every replacement got tested for real signal before we trusted it, and one candidate actually failed that test and got dropped. Second, we check for leakage instead of assuming there isn't any, that means splitting by time and by vehicle, and checking that no feature was secretly related to the label. Third, when we have a hunch about our own results, we test it instead of just stating it, we had a case where we thought a feature might be a fake signal, tested it directly, found out we were wrong, and said so.

## Slide 9
TEAM & RESOURCES
Thanks, happy to take questions
Team: NodePair, Harsha (classifier/data), Ghada (RAG/agent), Hüseyin (frontend/deployment)
Repo: github.com/harshavardhanratnala-hvr/agentic-ai-vehicle-fault-diagnosis-and-repair-copilot
Board: GitHub Projects, 4 milestones (one per week), ~28 issues
Docs: Capstone_Project_Plan.md (source of truth), Pitch_and_Explainer.md (full FAQ)
9
Notes: That's it from us, team split, repo, board, and docs are all up there if you want to dig deeper. Happy to take any questions.