## Slide 1
STATUS
What's done, what's next
Week 2 in progress (project started 7/27) — classifier work is ahead of plan; RAG and infra are the real gap now
Workstream
Status
Note
Subsystem locked
Done
Battery / EV
Classifier dataset
Done
175,200 rows, cleaned, labeled, EDA'd
NHTSA RAG corpus
Done
202 recalls + 3,329 complaints, filtered
Baseline classifier
Done
Reframed to forecasting after a methodology catch — ~0.60 macro F1
Model comparison + decision
Done
5 model families across 3 people — shipping Random Forest (see next slide)
RAG embeddings + retrieval
Not started
Starting now — chunking is the first concrete task
Supabase + Streamlit skeleton
Not started
Schema written, not yet wired to the app
Agent tool-calling loop
Not started
Blocked on RAG + classifier wiring
9

## Slide 2
NEURAL NETWORK COMPARISON
Neural nets: default threshold vs. tuned
All at 6h. Default 0.5 skews every architecture toward high recall / low precision — threshold tuning (free, no retraining) closes most of the gap to trees.
Architecture
Author
Threshold
Macro F1
Fault recall
Fault precision
RNN (boundary-safe)
Ghada
0.7 (tuned)
0.612
0.316
0.286
LSTM (boundary-safe)
Harsha
0.75 (tuned)
0.605
0.341
0.261
LSTM (original windows)
Harsha
0.75 (tuned)
0.604
0.347
0.257
LSTM, 1 layer
Hüseyin
0.5 (default)
0.522
0.803
0.178
1D-CNN
Hüseyin
0.5 (default)
0.521
0.609
0.162
LSTM, 2 layer
Harsha
0.5 (default)
0.509
0.809
0.171
RNN (boundary-safe)
Ghada
0.5 (default)
0.496
0.830
0.166
Rigor check: re-ran the LSTM and RNN with boundary-safe windows (train/test split before windowing, not after) to rule out train/test overlap inflating results. LSTM barely moved (<0.01); RNN's tuned macro F1 is now the best in the whole 6h comparison — but at less than half RF's fault recall, so it still doesn't change what we're shipping.
10

## Slide 3
DECISION
Shipping Random Forest, not a neural net
Best fault recall that fits the goal
RF catches 59.4% of real faults vs. 34.1% for the tuned LSTM — and the plan's own framing is explicit: a missed fault costs more than a false alarm.
Independently reproduced
Harsha's and Ghada's Random Forest runs landed within 0.001 macro F1 of each other on separate implementations — not a fluke of one person's pipeline.
Simpler to ship and maintain
No architecture search, no threshold tuning required to be competitive, no GPU/Keras dependency in the deployed app.
We tried the required deep-learning component seriously — three architectures (LSTM, 1D-CNN, RNN), threshold tuning, a train/test leakage rigor check — and it doesn't beat a well-tuned tree model on this dataset size (~175K rows, ~9% positive). That's a finding, not a failure.
11